🛣️ TECHNICAL ROADMAP v2 (EN)

TECHNOTON — FitFlow

Technology that works for you

Build. Scale. Automate.

1. Executive Cover

FitFlow – Gym Management System Technical Roadmap v2 (EN) Version: 2.0 Author: Technoton

Placeholder for corporate logo (PNG/SVG)

2. Purpose of This Roadmap

This roadmap defines the strategic plan for FitFlow’s next development cycles, aligned with:

- Current project status

- Ongoing refactor

- MVP objectives

- Team capacity

- Pending testing

- Deployment preparation

It is designed to be realistic, modular, and execution-ready, avoiding unnecessary features before the MVP.

3. Roadmap Philosophy

✔️ Prioritize MVP-critical features

✔️ Minimal viable testing (not full coverage)

✔️ Refactor for stability

✔️ Functional roles

✔️ Complete business flows

✔️ Clear documentation

✔️ Avoid non-essential features

4. Roadmap Overview (Sprints 6–10)

Sprint 6 — Refactor + Operational CRUD (IN PROGRESS)

Objectives:

- Backend + frontend refactor

- CRUD for classes

- CRUD for weekly schedule

- CRUD for sessions

- front_desk role integration

- Endpoint and model adjustments

Deliverables:

- Classes, schedule, and sessions fully functional

- front_desk operational

- Clean and modular codebase

Sprint 7 — MVP Operational Flow

Objectives:

- Full flow: Client → Class → Schedule → Session → Booking

- Operational dashboard for front_desk

- Capacity validation

- Minimal viable UX

- Bug fixes from refactor

Deliverables:

- Fully functional MVP

- Complete operational flow

- Roles working correctly

Sprint 8 — Minimal Viable Testing (Backend + Frontend)

Objectives:

- Backend testing:

  - Critical services

  - Critical endpoints

- Frontend testing:

  - Critical components

  - Data hooks

- Minimal coverage targets:

  - Backend: 40–50%

  - Frontend: 25–30%

Deliverables:

- Regression-prevention tests

- Testing foundation for future expansion

- Testing documentation

Note: The goal is stability, not full coverage.

Sprint 9 — Deployment Preparation + Staging

Objectives:

- Production Docker setup

- Environment variables

- Backend + frontend images

- Staging environment

- Full manual testing

- UX adjustments

Deliverables:

- Functional staging environment

- Reproducible deployment

- Production checklist

Sprint 10 — Internal Beta + Fixes

Objectives:

- Internal user testing

- Bug fixing

- UX refinement

- Final MVP documentation

- Optional public beta preparation

Deliverables:

- Internal beta

- Stable MVP

- Final documentation

5. MVP Prioritization

Essential Features:

- Login / Register

- Roles

- Classes

- Weekly schedule

- Sessions

- Bookings

- Operational dashboard

- Client profile

- Basic security

- Minimal viable testing

- Deployment

Features NOT included in MVP:

- Advanced analytics

- Notifications

- External integrations

- Online payments

- Advanced admin panel

- Premium UX

- Full testing suite

6. Roadmap Risks

🔸 Testing from scratch

Mitigation: limited scope in Sprint 8.

🔸 Large refactor

Mitigation: modular breakdown.

🔸 Schedule/session complexity

Mitigation: reusable components.

🔸 Time constraints

Mitigation: strict MVP scope.

7. Conclusion

This Roadmap v2 ensures FitFlow reaches a real, stable MVP without overloading development or requiring advanced testing prematurely.

It is realistic, modular, actionable, and aligned with your current progress.