📄 EXECUTIVE REPORT – SPRINTS 1–5 (EN)

TECHNOTON — FitFlow

Technology that works for you

Build. Scale. Automate.

1. Executive Cover

FitFlow – Gym Management System Executive Report – Sprints 1 to 5 Version: 1.0 Author: Technoton

Placeholder for corporate logo (PNG/SVG)

2. Purpose of This Report

This executive document summarizes:

- Project objectives

- Progress achieved across sprints

- Key deliverables

- Risks identified

- Next steps

It provides a clear, high-level view of FitFlow’s development progress during the first five sprints.

3. Project Overview

FitFlow is a modern Full Stack web platform designed for comprehensive gym management, including:

- Client administration

- Teacher management

- Class scheduling

- Weekly agendas

- Session generation

- Booking system

- Membership management

The project is built on a modular, scalable, fully asynchronous architecture aligned with Technoton’s engineering standards.

4. Strategic Objectives for Sprints 1–5

✔️ Establish the system’s foundational architecture

✔️ Implement core backend modules

✔️ Build main frontend screens

✔️ Integrate complete business flows (classes, schedules, sessions, bookings)

✔️ Ensure security via JWT and role-based access

✔️ Prepare the environment for testing and deployment

5. Sprint-by-Sprint Summary

Sprint 1 — Base Architecture & Backend Initialization

Objectives:

- Define overall architecture

- Create backend structure

- Implement initial models

- Configure migrations

Deliverables:

- FastAPI configured

- SQLAlchemy Async operational

- Alembic migrations working

- Models: Client, Teacher, Membership

- Basic authentication endpoints

Status: ✔️ Completed

Sprint 2 — Frontend Initialization & Authentication

Objectives:

- Initialize React project

- Implement login and registration

- Integrate JWT with backend

- Build UI foundation

Deliverables:

- React + Vite project configured

- Chakra UI integrated

- Login/Register functional

- Axios with JWT interceptors

- Initial dashboard

Status: ✔️ Completed

Sprint 3 — Classes, Schedule & Sessions

Objectives:

- Implement class management

- Build weekly schedule

- Generate sessions

- Integrate backend endpoints

Deliverables:

- GymClass CRUD

- Schedule screen

- Session screen

- Capacity validation

- Full backend integration

Status: ✔️ Completed

Sprint 4 — Booking System & Role Management

Objectives:

- Implement booking flow

- Integrate roles and permissions

- Adjust business logic

Deliverables:

- Functional booking system

- Endpoints: create, list, delete

- Roles: admin, teacher, client, front_desk

- Security validations

Status: ✔️ Completed

Sprint 5 — Testing, Documentation & Deployment Preparation

Objectives:

- Implement backend and frontend testing

- Document architecture

- Prepare deployment environment

Deliverables:

- Backend tests with pytest

- Frontend tests with Vitest

- Technical documentation ES/EN

- Production-ready Docker setup

- Final adjustments

Status: ✔️ Completed

6. Progress Indicators

| Indicator | Result |
| --- | --- |
| Overall project progress | 100% of planned sprints |
| Backend functional | ✔️ |
| Frontend functional | ✔️ |
| Complete business flows | ✔️ |
| Initial testing | ✔️ |
| Documentation | ✔️ |
| Deployment preparation | ✔️ |

7. Risks Identified

🔸 Complex migrations

Mitigation: Model restructuring and full regeneration.

🔸 JWT interceptor inconsistencies

Mitigation: Interceptor rewrite and improved token handling.

🔸 UI inconsistencies across screens

Mitigation: Unified corporate theme.

🔸 Duplicate session generation

Mitigation: Additional validation in session service.

8. Next Steps

- Performance optimization

- Advanced testing (coverage > 85%)

- Optional integration with external systems

- Beta release preparation

- Final UX review

- Production deployment

9. Executive Conclusion

Sprints 1–5 successfully established the complete foundation of the FitFlow system, achieving:

- Solid architecture

- Functional backend and frontend

- Fully integrated business flows

- Security and role management

- Professional documentation

- Deployment readiness

The project is now positioned for refinement, advanced testing, and release preparation.