📄 PROJECT MANAGEMENT EXECUTIVE REPORT (EN)

TECHNOTON — FitFlow

Technology that works for you

Build. Scale. Automate.

1. Executive Cover

FitFlow – Gym Management System Project Management Executive Report (EN) Version: 1.0 Author: Technoton

Placeholder for corporate logo (PNG/SVG)

2. Purpose of This Report

This executive report summarizes the overall management of the FitFlow project, including:

- General project status

- Sprint progress

- Scope management

- Time management

- Quality management

- Risk management

- Documentation status

- Strategic next steps

It is intended for leadership, partners, auditors, and senior technical stakeholders.

3. General Project Status

FitFlow is in an advanced development stage, with:

✔️ Solid architecture

✔️ Functional backend

✔️ Functional frontend

✔️ Core business flows implemented

✔️ Complete documentation

✔️ Roadmap v2 defined

✔️ Refactor in progress

✔️ MVP scope clearly defined

The project is progressing according to the revised Roadmap v2, focusing on stability and MVP readiness.

4. Sprint Progress (Executive Summary)

Sprints 1–2

- Base architecture

- Initial backend

- Initial frontend

- Authentication and roles

Sprints 3–4

- Classes

- Weekly schedule

- Sessions

- Bookings

- Granular security

Sprint 5

- Initial testing

- Documentation

- Deployment preparation

Sprint 6 (in progress)

- Refactor

- Operational CRUD

- front_desk role

- Architectural adjustments

Sprints 7–10 (planned)

- Full operational MVP

- Minimal viable testing

- Staging

- Internal beta

- Final MVP documentation

5. Scope Management

MVP Scope:

- Classes

- Weekly schedule

- Sessions

- Bookings

- Roles

- Operational dashboard

- Basic security

- Minimal viable testing

- Reproducible deployment

Excluded from MVP:

- External integrations

- Payments

- Advanced analytics

- Premium UX

- Full admin panel

- Notifications

- Multi-branch

- Multi-language

The scope is controlled and tightly focused, preventing feature creep.

6. Time Management

Current status:

- Sprints 1–5 completed

- Sprint 6 in execution

- Roadmap v2 aligned with real capacity

- Testing moved to Sprint 8 to avoid blocking development

- Deployment moved to Sprint 9 for stability

Risk mitigated:

- Overload due to advanced testing → Minimal viable testing defined.

7. Quality Management

Implemented:

- Modular architecture

- Strict validation

- Decoupled services

- Professional documentation

- Refactor in progress

- Testing planned

Pending:

- Minimal viable testing (Sprint 8)

- Full manual testing (Sprint 9)

8. Risk Management

Current risks:

- Testing from scratch

- Schedule/session complexity

- Large refactor

- Time constraints

- Role dependency

Mitigation strategies:

- Limited testing scope

- Reusable components

- Modular refactor

- Strict MVP boundaries

- Strong validation rules

9. Documentation Management

Completed documents:

- Full development log (bitácora)

- Architecture manual ES/EN

- MVP executive report ES/EN

- Roadmap v2 ES/EN

- Security executive report ES/EN

- Technical documentation ES/EN

- Internal documentation ES/EN

In progress:

- Operations manual (next)

- User manual (post-MVP)

10. Strategic Next Steps

Short term (Sprints 6–7)

- Complete refactor

- Operational CRUD

- front_desk role

- Full operational flow

- Minimal viable UX

Medium term (Sprints 8–9)

- Minimal viable testing

- Production Docker

- Staging environment

- Full manual testing

Long term (Sprint 10)

- Internal beta

- Final adjustments

- Final MVP documentation

11. Executive Conclusion

FitFlow is progressing in a controlled, professional manner. Project management is consistent and aligned with MVP goals. Roadmap v2 ensures realistic, modular, and executable development. The project is on track to deliver a stable, functional MVP.